TRAFFIC CONTROL PLAN [618] (added 8-6-2026)

Provide a traffic control plan and written narrative meeting the requirements of the contract and 618. Submit detailed traffic control plans on aerial overlays. Specifically, address any contract-specific sequence of operations.

Method of Measurement. Traffic control plans are measured by Lump Sum. All work associated with creating, submitting, correcting, updating and meeting the contract’s requirements is considered incidental to the item.

Basis of Payment. Partial payments for the Traffic Control Plan will be based on the lump sum contract price at the rates listed below.

| Progress estimate payment | Percent of lump sum item |
| --- | --- |
| First partial payment after start of contract work | 80 |
| Estimate paying 60% of original contract amount | 20 |